Page 2 of 3

[image: image1.emf]

BHARAT HEAVY ELECTRICALS LIMITED

RAMACHANDRAPURAM :: HYDERABAD-500 032,INDIA  

TENDER  ENQUIRY NO. . BHEL/HYD/ / GT/DISMANTLING     DATE : 25.09.2009

Original Due date of tender opening 15.10.09
Revised Due date of tender opening 24.10.09
TECHNOCOMMERCIAL BID DOCUMENT
	CLAUSE

 SL.NO.
	DETAILS OF THE CLAUSE
	VENDOR’S RESPONSE
	REMARKS

	 I) Details of organization and past experience

	I. – 01
	Brief write-up about the organization. This should have details of nature of ownership, office locations, addresses contact persons details, website details, details areas of business interest and organization structure. Copies of It PAN number, Service tax registration and works contract registration shall be furnished
	
	Attach separate sheet

	I. – 02
	Qualification requirements of acceptable Contractors
Only those contractors who have experience of having executed installation or overhauls of GE make advanced class heavy duty Gas Turbines can be qualified to quote for the job. The contractor should have erected/installed units that involved placement of GT rotor in the turbine casings at site or conducted a major inspection of at least one Fr-9FA / Fr-9FA+e or (Fr-6FA & Fr-9E) gas turbines.  The experience indicated for the purpose of qualification as per above requirements must be verifiable and supported with documentary evidence in the offer.  The contractor shall be fully equipped with all tools and tackles (including jacks, torque tensioners, etc) required for executing the job. 
	
	Attach separate sheet for these details 

	II-01
	Scope of work : As detailed in the specification document 
	
	Vendor to confirm acceptance and submit detailed process sheet

	III) Commercial terms

	III - 01
	Delivery period for completion of job in no of .weeks from the date of  issue of order and placement of the GT on the suitable platform  on the river Shore

BHEL expected delivery schedule is 21 days.
Delivery is the essence of the contract and BHEL reserves the right to reject offers with unsuitable deliveries.
	
	Vendor to quote their delivery period


	CLAUSE

 SL.NO.
	DETAILS OF THE CLAUSE
	VENDOR’S RESPONSE
	REMARKS

	III - 02
	Payment terms. Within 30 days of receipt of bills after completion of all the activities as per the scope of work
a) FOR DEVIATION PAYMENT TERMS, LOADING @ 2% PER MONTH  WILL BE DONE  FOR THE PERIOD OF DEVIATION AS COMPARED TO THE PERIOD MENTIONED ABOVE
	
	

	III-03
	Safe handling without any damage is the essence of the contract. All the tools, tackles equipments used and the procedures followed by the contractor shall be meeting the required parameters of safety w.r.t. the applicable statuary norms. In addition to the safety of the turbine, safety of personnel and any property of any third party shall be the responsibility of the contractor. Contractor shall take suitable insurance for any third party liability and indemnify BHEL from all the liabilities arising out of acts of omissions/ commissions on their part. The expenses towards insurance may be built up in the cost.
	
	Contractor to confirm

	III-04
	Earnest Money Deposit of Rs.1.5  Lakhs by way of demand draft drawn in favor of BHARAT HEAVY ELECTRICALS LIMITED RAMACHANDRAPURAM HYDERABAD. This shall accompany the techno-commercial bid failing which offer will be rejected..
	
	 

	III-05
	Security deposit  will be collected from the successful tenderer: Security deposit amount shall be Rs.4.00 lakhs plus 5% of the amount of contract value exceeding 50.00 lakhs. EMD paid by the successful tenderer shall be adjusted against amount payable towards security deposit.

Security deposit shall be refunded after successful completion of the work.

In case the progress of work is  not satisfactory or proper / safe handling  of the turbine is not evidenced, BHEL shall reserve the right to terminate the contract and  forfeit the security deposit   by giving a notice period of 10 days..  
	
	

	III-06
	Force majure clause will be applicable only in case of earthquakes, floods, riots  or any act of God beyond control of the contractor. Breakdown of equipment shall not be considered as force majure
	
	Contractor to make a note of this.

	III-07
	Price shall be firm till the complete execution of the job and no escalation on any account will be admissible.
	
	

	III-08
	Arbitration : all disputes arising out of this contract shall be referred to the Executive director BHEL R.C.Puram Hyderabad 502032, or his authorized representative for arbitration and his decision shall be final and binding.  


	
	

	CLAUSE

 SL.NO.
	DETAILS OF THE CLAUSE
	VENDOR’S RESPONSE
	REMARKS

	III-09
	After scrutiny of the techno-commercial bids received along with the supporting documents, BHEL will short list the suitable Contractors whose offers are acceptable technically as well as commercially, and open their price bids. 
Note -.  BHEL reserves the right to accept or reject any offer at any stage without giving any reason
	
	

	III-10
	Jurisdiction : In case of any suit or other legal proceedings arising under or relating to the contract, the courts at Sangareddy, Medak district Andhra Pradesh only shall have the jurisdiction and this will be resorted only after exhausting the arbitration clause as at III-10
	
	


Signature of the Authorized representative with Company Stamp
� EMBED Word.Picture.8 ���











[image: image2.wmf]_1312957825.doc
[image: image1.png]






