BHARAT HEAVY ELECTRICALS LIMITED

RAMACHNADRAPURAM:: HYDERABAD- 502 032

Website:  http://www.bhel.com/    tender notifications 
NOTICE INVTING TENDER
Name of the department:  
 M&S (Planning & Co-Ordination)

NIT  NO: M&S/P&C/2008/ 33   DT:27.09.2008
Sealed tenders in two bids (Techno commercial & Price bids), super scribing the tender notice number, tender date, name of the work and due date of tender opening will be received by the undersigned from the contractors satisfying the prequalification requirements as indicated below in the presence of tenderer’s or their authorized representatives in  BHEL, Ramachandrapuram, Hyderabad.
1. Name of the Work    : 
Cleaning of cable trenches in all production blocks, main stores & pipe line trenches in gas plants- total length of the trench for cleaning : 14,100 running meters
2.       Approximate Estimated value of work
: Rs.0.97 Lakhs
3.      Closure of Tender/ download from web 
:   16.10.2008 

4. Last date for receipt of tender  
:  17.10.2008  upto 11.00 AM
5. Date and time of tender opening
: 17.10.2008   after   14.30 HRS

6. Period of completion   
: SIX  MONTHS

7.          EMD                             : 
     Nil  

8.         Tender cost:                               Rs250/-  
Name & Address of the agency submitting the offer:

                              


   ………………………………………..

                                


 . ……………………………………….

                                 


…………………………………………

                                                                                          (G.Janardhan Rao

                                                                                             Manager/ M&S(P&C)
PHONE: 040-2318 2739;    

FAX: 040- 2302 0185

Email id  : gjrao@bhelhyd.co.in
PRE QUALIFICATION    ( Bidders are requested to go through )                   

I.
The following conditions have to be satisfied by the tenderer, with documentary proof to be enclosed   with tender bid In case the agency fails to enclose the following documentary proof with tender, the tender will be liable for rejection.
        For Electrical/Mechanical Works:

i) Average Annual financial turnover during the last 3 years, ending 31s March of the previous financial   year, should be at least 30% of the estimated cost.

Experience of having successfully completed similar works or excavation/ laying of cables in underground/ trenches during last 7 years ending last day of month previous to the one in which applications are invited should be either of the above.

II.      Statutory Codes: 

1)   ESI Code.
2)  P.  F.  Code No.  

           3)   Labour licence (Central / State Government) before commencement of work. 

4)  PAN No.  (In case not available, proof of having applied with   

     Acknowledgement from concerned authorities)

III)         Tender cost: Rs250/- (can be deposited in cash in   BHEL Cash office (receipt should be produced) or in the form of   Bankers Cheque, tender can be collected either in person or through BHEL website NIT_       tender document cost will not be refundable., TENDER COST is required even download from BHEL Website. 
TENDER SUBMISSION


Tenders must be submitted in sealed covers addressed to Sr.Manager / M&S, (P&C),   BHEL, Ramachandrapuram, Hyderabad 502 032.  Tenderer shall write tender notice No, and name of work and address of the tenderer on the sealed cover.  In case the agency fails to comply any of the above, the tender will be liable for rejection.

       Offer should be kept in a sealed cover and dropped in tender box placed in 02 Annexe/ GF before due date and time indicated.

  NOTES:

1 Period of contract shall be as mentioned in NIT.( 6 Months) 
2. Tender is on Two Part Bid method. (Techno Commercial and Price Bid). Price bid opening will be intimated to successful tenderers in Techno commercial evaluation. 
3. Tender documents can also  download from BHEL website http://www.bhel.com

         4.  The agencies are advised to visit the work site to understand the nature of    work /     quantum of work in its true perspective to avoid any complications in future.

    5.  The envelope should contain the price bid in Annexure-II separately.
ENCLOSURES: 

1. TECHNO COMMERCIAL BID PROFORMA
2. PRICE BID PROFORMA
3. TERMS AND CONDITIONS should be read with work schedule.

4.  General Instructions/ Obligations of the Contractors:
ANNEXURE-II
                    BHARAT HEAVY ELECTRICAS LIMITED

RAMACHANDRAPURAM:: HYDERABAD-502 032

M&S DEPARTMENT / PLANNING & CO-ORDINATION

TENDER SCHEDULE FOR THE WORK OF   “cleaning of cable trenches”
TECHNO- COMMERCIAL BID (PART-A)

THIS IS AN INDIVISIBLE WORKS CONTRACT AND THE CONTRACTOR SHALL QUOTE FOR ALL ITEMS INDIVIDUAL RATES

This tender schedule must be submitted along with the General Conditions, Special conditions etc. enclosed herewith duly signed and stamped on each page with your covering letter.  Remarks should be TYPED/ hand written   on tender schedule only.  Any deviations / deletions/ additions etc.  can be neatly typed  on your letter head and can be enclosed  with techno- commercial bid document.

To be filled up by the Bidder

Name of the Contractor             :  

Contact person:

Full Postal address with email, Fax & Phone no.: 

 

Description




          Acceptance/ Remarks.

	1.
	Experience    prequalification: excavation/ laying of cables in underground/ trenches
(Details should be furnished )

name of the work undertaken:

value of work:

for  which company/ organization:

year of work completion: 

work experience certificate  obtained from whom:

(enclose a separate sheet if necessary)

--  please refer  prequalification 

upto 3 works  
3

2

1


	

	2
	PF CODE NO:                 
	

	3
	ESI CODE NO:                
	

	4
	LABOUR LICENCE NO & 

Validity:                       ( if available)
	

	5
	Price 

Price quoted should be  inclusive of taxes and  duties. The tenderer should indicate clearly nature of tax and rate of tax included in the price,  to avail credits by BHEL. 

Transport charges both sides are also to be borne by the contractor-   no reimbursement from BHEL.
	

	6
	Completion Time  6 Months. 
	

	7
	Validity- minimum 90 days from technical bid opening date.
	

	8
	EMD  -      Rs nil   
	

	9
	Tender cost Rs 250/- BHEL  Cash receipt / bankers cheque details 
	

	10
	Security Deposit clause : Acceptance 

( Details see under “ obligations of the contractors”   clause: 22)
	

	11
	PAN No:
	

	12
	Service Tax Regn. No:  ( if applicable) 
	

	13
	VAT/ TIN NO:   (  for job no purpose)
	

	14
	PAYMENT TERMS:
Payment will be recommended only after satisfactory completion of work and on submission of bill.   Bill should be recorded in measurement book; Release of payment may take about 30 days, all payments through eft only 
	

	15
	 Advance payment will not be  released   
	

	16
	Work guarantee for Nil   months
	

	17
	PENALTY:  0.5% of the contract value per week or part thereof up to a maximum of 10% of the contract value shall be levied beyond the scheduled completion time.
	

	18
	General conditions as per enclosure shall be acceptable.
	

	19


	Decision of BHEL Representative shall be final in the matter of inspection at any stage
	

	20
	All items shall be carried out as per Annexure-I 
	

	21.
	TURNOVER ( Rs31,000/- per year in the last 2 years or can be average of 2  years)

06-07

05-06:


	


Signature of tenderer
GENERAL TERMS AND CONDITIONS 
1) Man power engaged should have required basic skills and able to do hard work.
2) Contractor should be aware of laws relating to Regulation & Abolition act 1971, Minimum wages act, workmen compensation act.  
3) Contractor should supply basic personnel protective equipments and should see that they wore at work. 
4) Penalty will be levied at 1/2% per week on the total contract value to the maximum of 10% if work is not started immediately after issue of LOI 
5) Work must be completed in 6 months.
6) The work must be guaranteed for Nil  months.
7) The contractor shall pay minimum wages to the staff as per minimum wages act applicable from time to time.    Contractor has to make PF, ESI contributions as per applicable rules; contractor should pay double wages if engaged on overtime beyond normal working hours.
8) Contractor should supervise the labour engaged for this work.
9) Contractor shall arrange ESI cards for the contract labour   and shall extend all relevant statutory rules for his staff.
10) Contractor shall comply the provision of PF, ESI for their labour. 
11) Contractor & their labour should attend safety classes being conducted by safety department.
12)   Contract operates on Unit rates, no revision of rates will be allowed during contract period.
13) The contractor is wholly responsible for any loss of life or partial disability of any of their employees while on duty
14) In case of occurrence of any accident/ injury of contractor’s staff, BHEL will not pay any compensation while they are on duty and contractor has to take care of same under statutory obligation.
15)  Above mentioned work shall be executed in accordance with the general agreement conditions applicable to job works as per OMI-195. A copy of the same can be had in soft or hard from the undersigned.
16) Upon awardal of the work, the party has to execute an agreement with BHEL as per General Agreement Conditions before commencement of work, contractor should approach with Rs100/-  stamp paper. 
17) Contractor should obtain HR clearance for getting the bill payments. ( HR clearance means payments made to the contract labour as per minimum wages act plus employer contributions of PF & ESI should be shown to BHEL officials )  

1) Read the specifications/ work content carefully before quote. 

2)  Contractor shall follow General  Instructions/ Obligations of the contractors  

3) Since the  activity is being carried out for all areas under OHSAS;   bill forwarding  will be from centralized  M&S( P&C), for which contractor should submit reports to the Sr.Manager/ M&S(P&C) in a proper form. 
ANNEXURE-A

Technical: 
Contractor should arrange:

1. Suitable Manpower

2. Crow Bars,

3. Brooms ( coconut / soft / wire )

4. Used cloth for cleaning the cables.

5. Personnel protective equipment to workers

6. Certificate from maintenance section incharge,    contains work center, length of trench cleaned, date of starting/ completion, remarks about satisfactory work with signature and rubber stamp from the officer signed.

Cleaning activities should attend by the contractor in the following manner:

1. Open the covers those were  laid on the cable trenches, clean the  cable trench thoroughly by lifting or moving the cables inside  the trench,  Seepage oil if found in trench  then  collect  the oil into empty drums  and clean the cable surface with cotton waste or used cloth.   Shift the oil barrel to oil stores in the  shop. cleaned area can be shown to the concerned shop maintenance in charge before obtaining   signatures.   Close the covers in all  production blocks, stores department after the work is completed.

2. Remove the sand from cable trenches in 04, 05, remove the saw dust in 09 shops and transfer them to areas shown by shop maintenance incharge,  trench cleaning  is   as outlined in  point 1.

3. Clean the pipe lines in gas plants. - Report should be collected from section incharge after cleaning. 

PROFORMA   ( work completion report)
DEPT:

DEPT  NO:

BAYNO/ work center No
DATE OF COMMENCEMENT

DATE ON COMPLETED

AREA CLEANED IN running METERS
Contractor signature
CERTIFICATION: 

The area covered in the above location is cleaned thoroughly  and put back all covers in my presence,   the  work done is to my satisfaction:

M&S INCHARGE SIGNATURE 

 RUBBER SEAL
DATE: 

Should be submitted in a separate sealed cover 

                                         PRICE BID 
PART-II

ANNEXURE-I

Schedule  of  work for “ Cleaning of cable trenches & pipe line trenches”
	SL.

NO
	DESCRIPTION OF ACTIVITY
	QUANTITY
	Unit Rate Rs.
	Amount

Rupees

	1
	Cable Trench cleaning in main production blocks 01, 02, 03, 06, 07/10,08,51,70, Main Stores block 11, Internal Transport & Works Canteen.
	11,600 meters
	
	

	2
	Removal of sand/ wood dust in cable Trenches and cleaning the trench  in 04,05 & 09 shops
	1,980 meters
	
	

	3
	Cleaning/ removal of waste oil/ dust in pipe lines at Oxygen plant, Compressor House and Producer Gas Plant.
	520

Meters
	
	

	
	 AMOUNT RUPEES : 
	
	
	


AMOUNT RUPEES IN WORDS: 
OBLIGATIONS OF THE CONTRACTORS: 

1. Whenever a tender is to be accepted, the tenderer, whose tender is under consideration, shall attend the Office of " Officer Inviting the Tender " on the date fixed by written intimation to him.  He shall forthwith, upon intimation being given to him by the " Officer Inviting the Tender” for acceptance of his tender, complete the execution of the agreement by signing all documents connected therewith.  Failure to do so and not to commence the work within one month from the date of intimation shall entail forfeiture of the earnest money.

2. Tenderers shall persue carefully the instructions and directions to the parties given in the tender document and the conditions there of and all other relevant documents before quoting the rates for the work.  The approximate quantity of work to be executed under each class is given in the schedule.  The quantities are given with a view to enable tenderer to quote his overall rate for each class of work in the tender form and for a uniform comparison of tenders.  It shall be definitely understood that the schedule is liable to alterations at the discretion of accepting authority.

3. Tenderers shall keep the offer valid for a period of 90 days from the date of opening of tender.  After submitting the tender, he will not recall his offer or modify the terms and conditions thereof.  Should the tenderer fail to observe or comply with the foregoing stipulations, the EMD shall be forfeited.

4. Tenderers have to quote their rates in the tender schedule legibly written in figures and words and those not submitted in proper form are liable for rejection.

5. The submission of tender shall be strictly in accordance with the terms and conditions stipulated in this tender notice.  No counter conditions will be acceptable or valid.

6. Contractor shall be deemed to have included in his tender price of all the plant, machinery and appliances required for the purpose of all operations connected with the work embraced under the contract to secure a satisfactory quality of work and rate of progress which in the opinion of the " Contract Signing Officer" will ensure the completion of the work within the time specified.

7. BHEL is having every right to split the schedule and to award the work to single or many parties on the lowest offered rates basis.
8. BHEL is having right to call the lowest bidder for price negotiations, if the rate or amount quoted by contractor is felt on higher side. In such cases contractor should attend negotiations with full details.  
9. This is a time bound contract for period mentioned, and does not envisage any extension of time / period.

10. The rates quoted by the contractor should be firm for the contract period.  There shall be no revision in contract rates during the period of the contract.  Any increase of statutory levies during the period of the contract will be reimbursed on production of relevant proof of incurring expenditure for the same.

11. BHEL reserves the right to negotiate for price reduction with L1 party and negotiated price will be considered as contract amount for all practical purposes.

12. BHEL reserves the right to terminate the contract at any stage without assigning any reason.

13. tender should be submitted in sealed cover addressed to the Manager/ M&S(P&C) and duly super scribed with the tender number, tender date, name of the work and due date of tender opening on the envelope. The tenders will be opened on tender due date at 13.30 Hrs in presence of those tenders who choose to be present at finance department, BHEL, Ramachandrapuram, Hyderabad.

14. The contractor must have phone facility at his office/ residence or cellular phone for proper communication.

15. Withdrawal from contract during contract period in BHEL will entail forfeiture of security deposit.

16. Soon after acceptance of tender the contractor shall enter into a contract with BHEL, Ramachandrapuram, and Hyderabad.

17. The contract agreement shall be entered with BHEL, Ramachandrapuram, and Hyderabad on valid non judicial stamp paper of the value of Rs100/- to be purchased by the contractor at his own cost.

18. Labour engaged by the contractor should be disciplined & exhibit good behavior in dealing with employees of BHEL. Any misbehavior or conduct of any Peron engaged by the contractor is not good, contractor shall change that person immediately or else it may even lead to termination of the contract & security deposit will be forfeited as penalty.

19. The Executing Officer shall ensure the execution of work on quantifiable basis taking into account equipment and machinery deployed rather than availability of labour.

20. Disputes, grievances between the contractor and his labour, will have to be settled by the contractor only.

21. The labour employed by the contractor, if found in abetting any of fellow labour or contractors or any BHEL employee, the same shall be considered as an act of indiscipline.  Such laborers shall be removed from the services of the contractor, on the advice of BHEL.  Further the contractor shall initiate every necessary action in accordance with the relevant Laws, Rules & Regulations and enactments of state and Central Governments.

22. Security deposit:   

      Security Deposit should be collected from the successful tenderer.  The rate of Security Deposit will be as below:

Upto Rs. 10 lakhs



10%

The security Deposit should be collected before start of the work by the contractor.

Security Deposit may be furnished in any one of the following forms 

  i)       Cash (as permissible under the Income Tax Act)

 ii)        Pay Order, Demand Draft in favour of BHEL.

iii)
       Local cheques of scheduled banks, subject to realization.
iv)      Security deposit can also be recovered at the rate of 10% from the running bills. However in such cases at least 50% of the Security Deposit should be collected before start of the work and the balance 50% may be recovered from the running bills.    
 Security deposit shall be refundable after expiry of guarantee period on contractor claim                                                                                                                                                                   

                                The security deposit shall not carry any interest

23.     WAGE SLIP, employment card, etc to the labour, supervisor  have to be arranged by the contractor.

24     PF Remittances should be made before 7th of every month for workers engaged,  a copy

Must be produced in HR (Personnel) and also to the site in charge.

25. All payments are subject to Recovery of Tax Deduction at Source as per Income Tax rules.




        Daily wage rate is exclusive of Weekly off, Holiday and Leave Wage.

Wage rates as on date (wef 01.04.2008)

U S W: Rs.141.75    per day Inclusive of weekly off.

S S W  :  Rs.126.00     “                         "

S  W    :  Rs.143.75     “                         "      

(Some  increase in minimum wages is expected from 1.10.2008). 

ii)    
P F and E S I contributions on wages
PF @ 13.61 % and ESI @ 4.75 % of basic wages should be contributed by the contractor on above daily wages.

iii)   Contractor shall provide uniform, shoes and other personal Protective Equipments wherever applicable to their labour.

iv)   Any increase in rate of DA/ Wages hike shall not be reimbursed to the contractor; contractor shall anticipate such hike and quote accordingly.
Contractor should enter agreement with BHEL as per model contract Terms and Conditions   as per Annexure A, B, C & D;
PAGE  
1

