	[image: image1.jpg]


Bharat Heavy Electricals Limited                                      Tel. : +91(0891) 668 1334/1344/1345                           Heavy Plates & Vessels Plant                                                E-mail : scpasha@bhelviz.co.in
Visakhapatnam – 530 012,                                                                nsatishkumar@bhelviz.co.in
Andhra Pradesh, INDIA.                                                                  



	INVITATION TO TENDER

	


Ref: OPS/OS/WC/2016-17/12/021                                                                           Date: 30.06.2016
Sub: Mechanical contract for execution of site works of unloading, fabrication, erection, testing, painting of heater components & its auxiliaries and providing assistance for pre-commissioning and commissioning of Heater package and Auxiliaries at M/s ONGC-HAZIRA, Surat, Gujarat.- Reg.
Sealed tenders are invited under two bid system, Techno-Commercial Bid (Part-I) and Price Bid (Part-II) from the reputed and experienced contractors with sound technical and financial capability for the subject work.
	SL.

NO.
	NAME OF THE WORK
	ESTIMATE

VALUE

₹
	EMD

₹
	WORK

COMPLETION PERIOD
	LAST DATE FOR RECEIPT OF TENDER

	01
	Mechanical contract for execution of site works of unloading, fabrication, erection, testing, painting of heater components & its auxiliaries and providing assistance for pre-commissioning and commissioning of Heater package and Auxiliaries at M/s ONGC-HAZIRA, Surat, Gujarat.
	160.00
Lakhs
	2 Lakhs
	7 Months
	15.07.2016
 up to 

14.00 Hrs.


1.0   ELIGIBILITY CRITERIA

 I)   Average annual turnover of the contractor during the last 3 years ending 31st March 2016 should be at least 30% of the estimated value.(i.e. ₹ 48.00 Lakhs).In case annual turnover for FY 2015-16 is not finalized or ITR is not submitted by the contractor, Average annual turnover during the last 3 years ending 31st March 2015 shall be considered.
Tenderer should enclose copy of EPF, ESI, PAN, TIN, Service Tax New registration, Sales Tax / WCT/ Gujarat VAT Registration certificate, Income tax returns for last three years (FY 2012-13, 2013-14 & 2014-15/2015-16) and Profit & Loss account and Balance Sheet certified by the Practicing Chartered Accountant for the last 3 years. 
 II)  The Contractor should have experience of completing similar works during last 7 years ending               31st May 2016 as given below:
(a)  Three similar completed works costing not less than the amount equal to 40% of the estimated value (i.e. ₹ 64.0 Lakhs each)
OR
(b)   Two similar completed works costing not less than the amount equal to 50% of the estimated value.

        (i.e. ₹ 80.0 Lakhs each)

OR
(c)   One similar completed work costing not less than the amount equal to 80% of the estimated value.

       (i.e. ₹ 128.0 Lakhs)
      Work orders & Job Completion Certificates from the customer shall be enclosed in support of successful and satisfactory completion of the orders.

     Contd…2

:: 2 ::

Ref: OPS/OS/WC/2016-17/12/021                                                                           Date: 30.06.2016
       Note: Similar Works means Fabrication & Erection of Structurals, Erection of Static / Rotary Equipments including Heavy lifts, fabrication, erection, NDT, Testing of Coils/ Piping.
III)   The works executed in the own name of the tenderer will only be considered for eligibility criteria. 

IV)  Latest solvency certificate (within One year) from the Banker shall be produced. 
V) Also Qualification Criteria shall be as per Clause 1.5 in Page 6 of GCC (Document No. PS:MSX:GCC. Rev 01)
VI) Bidders to confirm the Manpower deployment schedule as per Annexure-VI and Construction machineries deployment schedule as per Annexure-VII.

2.0 BREIF DESCRIPTION OF WORK :
Site work  for unloading, handling and stacking of materials at site, fabrication , erection, painting, testing of heater components and its auxiliaries and pre-commissioning & commissioning assistance, including all machineries, consumables, labor, tools and tackles for total completion of Heater package as per drawings, EIL standards & specifications and SOQR, Special Conditions of the Contract and General Conditions of the Contract. 

All the major heater components are to be fabricated in modular form in Fabrication Yard / Erection site as per the drawings and EIL Standards & specifications. After fabrication, the same are to be shifted to erection site for erection in position as per drawings. The Bought Out Components (BOC’s) items received at site in finished condition are also to be erected at site as per drawings. 

Fabrication of the Heater components is to be carried out at Fabrication yard / Erection site allotted by EIL / ONGC as per the indicated sketch and the prefabricated heater components to be shifted to NFU site for erection by the contractor at his cost.

The detailed scope of site work for Heater package are enclosed at Annexure-I 

3.0 LOCATION OF SITE
The site is located at M/s ONGC-HAZIRA, Surat, Gujarat. Bidders are advised to visit the site before submission of the offer to assess for themselves the site conditions, the entry restrictions, safety requirements, labour regulations, local conditions etc. at M/s ONGC-HAZIRA, Surat.

4.0
EARNEST MONEY DEPOSIT
The tender shall be accompanied with a Demand Draft of ₹ 2,00,000/- (Rupees Two Lakhs only) towards EMD both drawn in favour of  BHARAT HEAVY ELECTRICALS LIMITED, payable at Visakhapatnam.

EMD of unsuccessful tenderers shall be returned after acceptance of LOI / Work Order by the successful bidder.
Note: Micro & Small Enterprises (MSEs) are eligible for exemption of EMD as per clause no. 15 of Part – C of annexure – I. 
5.0 WORK COMPLETION PERIOD:
The entire scope of work is to be completed within Seven months from the date of mobilization call or One month from the date of receipt of last materials at site whichever is later.
6.0 LIQUIDATED DAMAGES:
In the event of any delay in completion of work or part thereof as per the contractual completion period due to the reasons attributable to contractor, BHEL - HPVP shall have the right to impose Liquidated Damage at the rate of 0.5% of the contract value for every complete week of delay or part thereof subject to a maximum of 10% of the contract value. 
     Contd…3
:: 3 ::
Ref: OPS/OS/WC/2016-17/12/021                                                                           Date: 30.06.2016
7.0 INCOME TAX & WORK CONTRACT TAX :

Income tax & work contract tax as per statutory requirement will be deducted on each payment made to the contractor and TDS certificate will be issued to this effect.
8.0 SECURITY DEPOSIT : 

The successful tenderer shall submit Security Deposit before start of the work as per Clause 

No. 1.10 of  General Conditions of Contract (Doc. No. PS: MSX: GCC. Rev.01)

9.0 PAYMENT TERMS    

90 % progressive payment based on work done against monthly RA bills.

10% shall be retained towards Performance Guarantee for Workmanship and shall become refundable after expiry of guarantee period/defect liability period, provided all the defects noticed during the guarantee period have been rectified and after deducting all expenses/other amounts due to BHEL. This retention amount can be released on commencement of guarantee period and submission of equivalent Performance bank guarantee valid for Defect liability period plus claim period of 3 months. 

Contractor shall submit detailed billing break-up which is to be approved by BHEL-HPVP for submission of monthly RA bill after award of job.
10.0  MODE OF PAYMENT:
Payment shall be made based on the quantities executed at site and certified by BHEL Resident Engineer.  

90% of the gross admitted value will be paid from HO after making deductions for materials/ services provided at site, I.T and any other recoveries within 30 days of submission of bills and all requisite documents complete in all respects. 

Payment will be released only through RTGS/ NEFT and all documents required for the same as specified in SCC are to be submitted by contractor along with the bill.

11.0  PRICE SCHEDULE :            
 11.1 Prices shall be quoted in the price schedule attached to the tender for the complete scope of work. 
11.2 The quoted prices shall be inclusive of all applicable taxes & duties as applicable as on date of tender submission except service tax. However, Service Tax as applicable shall be reimbursed on submission of proof of payment. 
11.3 In addition to existing taxes, any new taxes imposed by Central/ State Govt. shall be payable by the contractor and same shall be reimbursed on submission of relevant documents. In case, any new tax is imposed instead of existing tax, difference of the amount shall be reimbursed/ recovered on submission of documentary evidence.

11.4 The quoted prices shall be fixed & firm without any escalation during the entire period of contract and till completion of the work.
11.5 Tenderer should quote the rates & amounts in figures. In case of any mismatch between the quoted rates and amounts, the quoted rates shall be considered as final. It may be noted that corrections, overwriting etc. are not allowed.
11.6 All rates shall be quoted in the tender format only.
     Contd…4
:: 4 ::
Ref: OPS/OS/WC/2016-17/12/021                                                                           Date: 30.06.2016
12.0  REVERSE AUCTION : 

“BHEL reserves the right to go for Reverse Auction (RA) instead of opening the sealed envelope price bid, submitted by the bidder. This will be decided after techno-commercial evaluation. All bidders to give their acceptance for participation in RA. Non-acceptance to participate in RA may result in non-consideration of their bids, in case BHEL decides to go for RA.

In case BHEL decides to go for Reverse Auction, only those bidders who have given their acceptance to participate in RA will be allowed to participate in the Reverse Auction. Those bidders who have given their acceptance to participate in Reverse Auction will have to necessarily submit ‘online sealed bid’ in the Reverse Auction. Non submission of ‘online sealed bid’ by the bidder will be considered as tampering of the tender process and will invite action by BHEL as per extant guidelines in vogue.”

General terms & conditions governing RA are mentioned in the special conditions at Annexure-VIII
13.0  VALIDITY OF OFFER: 

   The offer shall be valid for a period of Six months from the last date for tender submission.
14.0  RISK PURCHASE:
In case the contractor fails to execute the work due to any reason, BHEL reserves the right to get the same completed through some other party at the risk & cost of the contractor and any additional expenditure incurred due to the same shall be charged to the contractor.

15.0  GENERAL :

  15.1
Bidders shall confirm their acceptance to all the terms & conditions of the tender enquiry. 

       Deviations to the tender conditions are not acceptable and BHEL-HPVP reserves the right to reject such offers which do not meet Technical / Commercial requirements without any / further correspondence. 

 Bids not accompanied with requisite EMD, late / delayed bids, incomplete / conditional offers, bids not conforming to the terms & conditions specified in the tender documents are liable for rejection.

  15.2 BHEL reserves the right to modify or cancel or short close the tender at any stage at its discretion without assigning any reason thereof.

  15.3 The bidders shall study the Tender documents, Drawings and all other relevant documents in detail for understanding the scope of work involved in various items before submission of offers. One complete set of reference drawings and other relevant documents pertaining to subject job / Project covered in the scope of this tender are available at E&C Dept., BHEL, HPVP, Visakhapatnam and the same can be referred during working hours from 9.00 AM to 4.00 PM.

For any clarifications required on this tender document, scope of work etc., the bidders shall depute their authorized representatives to HPVP, Visakhapatnam with prior intimation to get clarifications from concerned authorities. 

 15.4 Manager (E&C) shall be the Engineer-in-charge for herein after referred to as such in the tender. 

  15.5 Lowest offer need not be the rate acceptable to BHEL-HPVP. BHEL-HPVP reserves the right for   negotiation with the L1 bidders or opt for Reverse Auction as per applicable guidelines. 


Contd…5
:: 5 ::
Ref: OPS/OS/WC/2016-17/12/021                                                                           Date: 30.06.2016
16.0  The following documents (enclosed) shall form part of the contract including this Notice Inviting Tender. 


	INDEX OF CONTENTS

	Sl No.
	DESCRIPTION OF DOCUMENTS
	DOCUMENT/DRAWING/STANDARDS/ SPECIFICATION NO.
	REMARKS

	1
	Detailed Scope of Work
	
	Annexure-I

	2
	Schedule Of Quantities & Rates (Price Bid)
	
	Annexure-II

	3
	General Conditions of Contract
	
	Annexure-III

	4
	Special Conditions Of the Contract
	
	Annexure- IV

	5
	Painting Schedule Rev: A
	
	Annexure-V

	6
	Manpower Deployment schedule
	
	Annexure-VI

	7
	Construction Machineries deployment schedule
	
	Annexure-VII

	8
	Terms & Conditions of Reverse Auction 

	
	Annexure– VIII

	9
	Acceptance to the Tender terms & Conditions
	
	Annexure-IX

	10
	Minimum Wages As Per Central Labour Department
	
	Annexure-X

	11
	Contractor Information  
	
	Annexure-XI

	12
	Check List      
	
	Annexure-XII

	13
	Offer forwarding letter / Tender submission letter
	Form No: F-01 (Rev. 00)
	

	14
	Declaration by authorised signatorty of bidder
	Form No: F-02 (Rev. 00)
	

	15
	No deviation certificate
	Form No: F-03 (Rev. 00)
	

	16
	Declaration confirming knowledge about site conditions
	Form No: F-04 (Rev. 00)
	

	17
	Contract Agreement
	Form No: F-10 (Rev. 00)
	

	18
	Bank Guarantee for Security Deposit
	Form No: F-11 (Rev. 00)
	

	19
	Indemnity Bond
	Form No: F-21 (Rev. 00)
	

	20
	Power of Attorney for tender submission / signing of contract Agreement
	Form No: F-25 (Rev. 00)
	

	21
	General Arrangement of Heater Elevation
	Drg.no. 01-01 (Rev A)
	

	22
	General Arrangement  of Heater Plans
	Drg.no. 01-02 (Rev A)
	

	23
	GA of Radiant Section with elevation & plan
	Drg.no.1-48-800-00001 Rev.3
	

	24
	Fabrication Details of Radiant Coil & Jump over Piping
	Drg.no. 1-11-001-00001 Rev.B
	

	25
	GA of Convection Casing & Fab. details
	Drg.no. 1-48-810-00001 Rev.O
	

	
	
	
	Contd…6

	:: 6 ::
Ref: OPS/OS/WC/2016-17/12/021                                                                           Date: 30.06.2016


	26
	Convection Coil incl. Cross over Arrangement & Fab. details. 
	Drg.no. 1-11-002-00001 Rev.1
	

	27
	Fab. details of Convection end Tube sheets (Sht. 1 of 2)
	Drg.no. 1-48-810-00001 Rev.O
	

	28
	APH Coil arrangement and End Tube sheets (Sht. 2 of 2)
	Drg.no. 1-48-810-00001 Rev.O
	

	29
	APH system Ducting Layout- Elevation
	Drg.no.1-48-012-00001 Rev. 1
	

	30
	APH system Ducting Layout- Plan
	Drg.no.1-48-012-00002 Rev. 1
	

	31
	APH Bypass ducts
	Drg.no.2-48-112-00001 Rev. O
	

	32
	GA of Arch plate
	Drg.no.1-48-800-00002 Rev.3
	

	33
	GA of Stack
	Drg.no. 1-87-100-00001 Rev 01
	 

	34
	Assembly & Fab. details of Convection Observation doors (Sheet 1 of 2)
	Drg.no. 1-48-810-00005 Rev.O
	

	35
	Assembly & Fab. details of Breeching Observation doors (Sheet 2 of 2)
	Drg.no. 1-48-810-00005 Rev.O
	

	36
	Standard Specification for Execution of Fired Heaters and APH System
	6-17-0001 Rev. 4 (13 Sheets)
	 

	37
	Standard Specification for Steel Works of Fired Heaters and APH System
	6-17-0002 Rev. 4 (12 Sheets)
	 

	38
	Standard Specification of Coil work for fired heaters
	6-17-0003 Rev. 4 (19 Sheets)
	

	39
	Standard specification for Quality Check for fabrication, Erection & Execution of Fired Heaters
	6-17-0017 Rev. 0  (42 Sheets)
	

	40
	Standard specification for Heater System Leakage Testing through smoke generation
	6-17-0018 Rev. 0  (6 Sheets)
	

	41
	Standard specification for erection of equipment & machinery
	6-76-0001 Rev. 3  (22 Sheets)
	

	42
	Standard specification for Surface preparation and protective coating
	6-76-0020 Rev. 0  (59 Sheets)
	

	43
	Standard specification for Health, Safety and Environment Management at construction sites
	6-82-0001 Rev. 6  (87 Sheets)
	

	44
	Standard specification for Positive Material Identification (PMI)  at Construction sites  
	6-82-0002 Rev. 6  (9 Sheets)
	

	45
	Standard specification for Piping & Heater Coil Material traceability at Construction sites
	6-82-0004 Rev. 1  (5 Sheets)
	

	46
	Inspection Test plan for heater
	6-82-5000 Rev. 0 (44 Sheets)
	

	47
	Tube Sealing Detail
	7-17-0322 Rev. 4 (1 Sheet)
	

	48
	Header Box With Removable Panels For Convection Section  
	7-17-0404 Rev. 5 (7 Sheets)
	

	49
	Observation door for convection wall
	7-17-0415 Rev. 4 (1 sheet)
	

	
	
	
	Contd…7

	:: 7 ::
Ref: OPS/OS/WC/2016-17/12/021                                                                           Date: 30.06.2016


	50
	Details of fabricated 4” NB self closing floor peep hole
	7-17-0417 Rev. 5 (1 Sheet)
	

	51
	Access door for use in top of breeching
	7-17-0418 Rev. 5 (1 Sheet)
	

	52
	Detail of lifting lugs and tie rods for convection section
	7-17-0420 Rev. 3 (1 Sheet)
	

	53
	Floor sleeves for spigot guides on top supported vertical tubes
	7-17-0421 Rev. 4 (1 Sheet)
	

	54
	Temporary shipping handling bracing for convection section (packaged units)
	7-17-0422 Rev. 3 (1 Sheet)
	

	55
	Mounting plate for name plate for heaters
	7-17-0427 Rev. 4 (1 Sheet)
	

	56
	Fabricated end tube sheets and support plates (Convection)
	7-17-0446 Rev. 4 (1 Sheet)
	

	57
	Carbon steel guide angels for intermediate tube sheets
	7-17-0451 Rev. 3 (1 Sheet)
	

	58
	Ladder and cage details (side step type)
	7-17-0454 Rev. 3 (1 Sheet)
	

	59
	Fabricated sight door assembly with glass
	7-17-0474 Rev. 1 (3 Sheets)
	

	60
	Welded column splice 
	7-68-0207 Rev. 4 (1 Sheet)
	

	61
	Sketch for Fabrication Yard & Erection site
	-
	


17.0 TENDER COLLECTION : 

Tender Documents can be downloaded from our Websites www.bhelviz.co.in & www.bhel.co.in. 

18.0 TENDER SUBMISSION : 

   18.1 The Bid shall be submitted in two parts.  

Part-I: Techno-Commercial Bid shall be placed in one cover along with the following documents :

(i) Earnest Money Deposit of ₹ 2,00,000/- in the form of Demand Draft / Banker’s Cheque drawn in favour of Bharat Heavy Electricals Limited, Visakhapatnam. 
(ii) All Pages of Tender document including annexure duly signed & stamped

(iii)  Income tax returns for last 3 year, Profit & Loss account and Balance Sheet certified by the Practicing Chartered Accountant for the last 3 years.    

(iv) Copy of P.F. Registration Certificate. 

(v) Copy of E.S.I Registration Certificate. 

(vi) Experience Certificates in line with eligibility criteria 

(vii) Copy of Service Tax Registration Certificate.
(vii) Copy of PAN, TIN, Sales Tax / WCT / Gujarat VAT Registration certificate.
(viii) Solvency Certificate 

 (ix) All other applicable documents as detailed in the tender 
Part-II: Price Bid in the prescribed format shall be placed in another separate cover. 

The tender documents including the various supporting documents enclosed by the bidder should be signed on all pages with seal.

Both covers containing Part– I & Part– II bids shall be placed in another bigger size envelope duly superscribing the Tender No. & Subject on the envelope. 
Contd…8
�










